Planning Logic

Auto-Ticket Classification Using Flow Designer

# Key Terms

- Sprint: A fixed period or duration in which the team works to complete a set of tasks.

- Epic: A big task or project (here, a milestone) that is too large to finish in one sprint. It is broken down into smaller stories.

- Story: A small task that is part of an Epic.

- Story Point: A number representing how much effort a story takes, usually from the Fibonacci series.

## Story Point Scale (1, 2, 3, 5)

- 1 – Very easy task

- 2 – Normal task

- 3 – Moderate task

- 5 – Difficult task

# Epics Mapped to Project Milestones

- Epic 1: Requirement Analysis & Planning

- Epic 2: Backend Development & Configuration

- Epic 3: Automation using Flow Designer & Email Notification

- Epic 4: Testing, Validation & Security

- Epic 5: Deployment & Conclusion

# Sprint 1

| Epic | User Story | Story Points | Story ID |
| --- | --- | --- | --- |
| Requirement Analysis & Planning (Epic 1) | Understanding the helpdesk problem & scope | 2 | USN1 |
|  | Defining keyword-to-category mapping | 2 | USN2 |
| Backend Development & Configuration (Epic 2) | Configuring ticket form (Caller Name, Short Description) | 2 | USN3 |
|  | Setting up Category & Subcategory choices | 3 | USN4 |
| Automation using Flow Designer (Epic 3) | Creating flow trigger on ticket creation | 2 | USN5 |
|  | Total Story Points in Sprint 1 | 11 |  |

# Sprint 2

| Epic | User Story | Story Points | Story ID |
| --- | --- | --- | --- |
| Automation using Flow Designer (Epic 3) | Keyword conditions & updating Category/Subcategory (WiFi, Projector, Password/Login, Slow/Hanging) | 5 | USN6 |
|  | Email notification to caller on ticket creation | 3 | USN7 |
| Testing, Validation & Security (Epic 4) | Testing all keyword scenarios end to end | 3 | USN8 |
|  | Configuring access control (ACL) for ticket data | 3 | USN9 |
| Deployment & Conclusion (Epic 5) | Deploying the solution to the target environment | 2 | USN10 |
|  | Preparing final documentation | 3 | USN11 |
|  | Total Story Points in Sprint 2 | 19 |  |

# Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Sprint 1 = 11 Story Points

Sprint 2 = 19 Story Points

Total Story Points = 11 + 19 = 30

Number of Sprints = 2

Velocity = 30 / 2 = 15 Story Points per Sprint

Your team's velocity is 15 Story Points per Sprint.