Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7810 |
| Project Name | Auto-Ticket Classification Using Flow Designer |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Requirement Analysis & Planning | USN-1 | As an IT admin, I can analyse the helpdesk problem and define the project scope. | 2 | High | Yarragatipalli Kasthuri Poojitha |
| Sprint-1 |  | USN-2 | As an IT admin, I can define the keyword-to-category mapping (WiFi, Projector, Password/Login, Slow/Hanging). | 2 | High | Yarragatipalli Kasthuri Poojitha |
| Sprint-1 | Backend Development & Configuration | USN-3 | As a student, I can create a new IT support ticket by entering only the Caller Name and Short Description. | 2 | High | Darbha Rohitha Sri |
| Sprint-1 |  | USN-4 | As an IT admin, I can configure the Category and Subcategory choices (Network/WiFi, Hardware/Projector, Access/Forgot Password, Performance/Slow Computer). | 3 | High | Darbha Rohitha Sri |
| Sprint-1 | Automation using Flow Designer | USN-5 | As an IT admin, I can create a Flow Designer flow that triggers when a new ticket is created. | 2 | High | Yarram Pravallika |
| Sprint-2 |  | USN-6 | As a student, I get my ticket automatically assigned the correct Category and Subcategory based on keywords in the Short Description. | 5 | High | Yarram Pravallika |
| Sprint-2 | Email Notification | USN-7 | As a caller, I will receive an email notification once my ticket has been created. | 3 | Medium | Dharmaram Saritha |
| Sprint-2 | Testing, Validation & Security | USN-8 | As a tester, I can validate all keyword scenarios end to end and confirm the data is accurate. | 3 | High | Dharmaram Saritha |
| Sprint-2 |  | USN-9 | As an IT admin, I can restrict access to and modification of ticket data to authorised users using access controls. | 3 | Medium | Dharmaram Saritha |
| Sprint-2 | Deployment & Conclusion | USN-10 | As an IT admin, I can deploy the solution to the target environment. | 2 | Medium | Vemasani Pavani Sri |
| Sprint-2 |  | USN-11 | As a team, we can complete the final project documentation for future reference. | 3 | Low | Vemasani Pavani Sri |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 2 Days | 28 Sept 2026 | 29 Sept 2026 |  |  |
| Sprint-2 | 19 | 3 Days | 30 Sept 2026 | 03 Oct 2026 |  |  |

Velocity:

Our sprint duration is 6 days, and the project has 2 sprints with a total of 30 story points (Sprint-1 = 11, Sprint-2 = 19). Team velocity = 30 / 2 = 15 story points per sprint. Average velocity (AV) per iteration unit (story points per day) = Velocity / Sprint Duration = 15 / 6 = 2.5 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts