Acceptance Testing

UAT Execution & Report Submission

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-7810 |
| Project Name | Auto-Ticket Classification using Flow Designer |
| Maximum Marks | 4 Marks |

## 1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Auto-Ticket Classification using Flow Designer project at the time of the release to User Acceptance Testing (UAT).

The solution is built on ServiceNow for a school IT helpdesk. A student or teacher enters only the Caller Name and Short Description. A Flow Designer flow then scans the description for keywords (WiFi, Projector, Password/Login, Slow/Hanging), assigns the matching Category and Subcategory automatically, and informs the caller that the ticket was created.

## 2. Defect Analysis

This report shows the number of resolved or closed bugs at each severity level, and how they were resolved.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 0 | 1 | 1 | 0 | 2 |
| Duplicate | 0 | 0 | 1 | 0 | 1 |
| External | 0 | 1 | 0 | 0 | 1 |
| Fixed | 2 | 3 | 2 | 4 | 11 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 0 | 1 | 1 | 2 |
| Totals | 2 | 5 | 6 | 6 | 19 |

## 3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and untested.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Ticket Creation | 2 | 0 | 0 | 2 |
| Keyword Classification (WiFi, Projector, Password/Login, Slow/Hanging) | 8 | 0 | 0 | 8 |
| Default / No-Keyword Handling | 2 | 0 | 0 | 2 |
| Email Notification to Caller | 2 | 0 | 0 | 2 |
| Security & Access Control | 2 | 0 | 0 | 2 |
| Totals | 16 | 0 | 0 | 16 |

## 4. Test Case Details

Detailed UAT scenarios executed for the project, with the expected outcome of each.

| ID | Scenario | Test Input | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC01 | Create ticket with Caller Name and Short Description only | Caller: Ravi; Desc: "Printer offline" | Ticket saved; Category/Subcategory not required from user | Pass |
| TC02 | Flow Designer trigger on ticket creation | Submit any new ticket | Flow executes once per new record | Pass |
| TC03 | WiFi keyword | "WiFi not working in Lab 2" | Category = Network; Subcategory = WiFi | Pass |
| TC04 | Projector keyword | "Projector not displaying" | Category = Hardware; Subcategory = Projector | Pass |
| TC05 | Password keyword | "Forgot my Password" | Category = Access; Subcategory = Forgot Password | Pass |
| TC06 | Login keyword | "Unable to Login to portal" | Category = Access; Subcategory = Forgot Password | Pass |
| TC07 | Slow keyword | "Computer is very Slow" | Category = Performance; Subcategory = Slow Computer | Pass |
| TC08 | Hanging keyword | "System keeps Hanging" | Category = Performance; Subcategory = Slow Computer | Pass |
| TC09 | Keyword in different letter case | "wifi disconnected" | Category = Network; Subcategory = WiFi | Pass |
| TC10 | Keyword within a longer sentence | "The classroom projector flickers often" | Category = Hardware; Subcategory = Projector | Pass |
| TC11 | No matching keyword | "Need a new chair" | Category/Subcategory unchanged; ticket still created | Pass |
| TC12 | Empty-keyword boundary (blank description blocked) | Short Description left blank | Ticket not submitted; mandatory-field message shown | Pass |
| TC13 | Email notification sent to caller | Valid caller with email | Caller receives ticket-created email with ticket number | Pass |
| TC14 | Email content accuracy | Open received email | Caller name, ticket number and description match record | Pass |
| TC15 | Unauthorized user cannot edit ticket classification | Login as student; edit Category | Field read-only / write denied by ACL | Pass |
| TC16 | IT staff can view and update tickets | Login as IT staff | Read/write access granted | Pass |